# Project Dossier: IT Proposal – Unlimited Potential Charter School (A+UP)

# Purpose

The purpose of this document is to provide a comprehensive summary for the upcoming site visit on October 29. It aims to support the closure of the $699 per month UniFi-only Managed Service Provider (MSP) deal. This analysis is based on the project’s history, public records, and internal staff insights. Notably, there have been no recent social media mentions regarding IT issues at the school.

# Project Overview

The project’s scope involves delivering a reliable WiFi and IT infrastructure for the 20,205 square foot campus located at 2410 Hamilton St, Houston, TX, which serves approximately 150 middle school students. The installation will include eight UniFi WiFi 6 Lite Access Points, two 16-port PoE+ switches, and a UniFi Dream Machine Router. The primary goals are to achieve at least 95% WiFi coverage, maintain 99% network uptime, and ensure compliance with CIPA and FERPA regulations. The handoff to the client will occur in phases over a 36-month period, with sole management through the UniFi Console.

An “Apples to Apples” offering looks something like $599 a month, Network backbone upgrade, 24/7 Remote monitoring, 10 hours a month emergency response with a 2 + (25m) response time, standard 9-5 desktop support (help desk tickets). This gives the better service, immediately fixes their problem and  strongly position them for future expansion.

Key timeline milestones include the site visit on October 29, second site survey, LOI and network overhaul installation and configuration. Terri is really interested in one on one training and phased shared access timeline. The strategy focuses on undercutting the current reactive vendor, empowering the client through a phased transition, and emphasizing regulatory compliance.

# Key Players

- Terrie Roberts: Business Operations Manager and main gatekeeper. She controls the budget and is described as tech-savvy based on her LinkedIn profile.

- Kap McWhorter: Superintendent, responsible for strategic oversight and ensuring alignment with the school’s mission.

- LaTrice Leonard: Principal, provides operational approval and places high value on network uptime.

- Dwayne McCarty: Assistant Principal, whose focus is on assessments and regulatory compliance.

- Kendall Benford-Ijeoma: Registrar, supports Terrie with Student Data (PEIMS) and may be involved in the handover training.

- Kathy Welch: Board President, responsible for final budget approval.

- Unnamed IT Manager: The specific role is unclear, but IT responsibilities are likely managed by Terrie or Kendall through the current MSP.

# Situation Assessment

There are frequent WiFi dropouts and slow speeds, which disrupt both classroom instruction and administrative functions. The current vendor is considered expensive and reactive, with average monthly overages around $1,550. The school's infrastructure was renovated in 2021 and likely uses Cat6 or better cabling, with a central layout that may have some dead spots. The school manages around 150 devices and has limited internal IT resources.

The annual budget is approximately $1.6 million, with IT expenditures making up ~5–10%. Terrie manages vendor relationships, while the board must approve significant expenditures. Opportunities include aligning with the school's mission, demonstrating cost savings, showcasing UniFi’s self-management capabilities, and increasing buy-in through a gradual handover process.

# Risks and Opportunities

Risks for the project include potential delays in access due to the IT Manager, MSP or board, infrastructure issues such as inadequate closet space rack space or cabling, gaps in compliance (legacy systems required for compliance), and the possibility of client churn if budget constraints become tighter.

Opportunities include upselling device management services for an additional cost per month, presenting clear sales pitch focusing on cost savings, and highlighting the potential $10,000 annual return on investment.

# Action Plan and Gaps

- Go over the sales pitch doc and proposal internally

- Prepare a full UniFi demo for the site visit (maybe not possible on initial visit)

- Better forecast tech support labor costs

- Hardware acquisition timeline

- Site Survey

- Customer expectations, any additional requirements for MSA draft

- Inquire about the IT Manager’s role and current MSP situation during the visit

Current intelligence gaps include confirming the identity of the IT Manager (or determining if anyone local is involved) and ensuring access to network closets. Possible contingency, offer a complimentary audit report to continue building the relationship.

Our overall approach is to leverage Terrie’s known pain points and emphasize the cost savings and reliability offered by this proposal.